PROJECT MANAGEMENT

PLANNING AND SCOPE:

SCOPE:
- functions and feature
- data input and output
- content that is presented to user as results of using software
- performance, constrains,interface and reliability that bound system
SCOPE CAN BE :
- Narrative
  - after communication with stakeholders
- Or Use case
  - scenario based description of the user’s interaction with the software from user’s point of view
FEASIBILITY:
- determine the resources required
- make sure you have an answer to the question :
  - do we have the resources we need to build this software
  - Resources can be:
    - people
    - hardware and software tools
    - reusable components
        GOALS:
- goals are derived from needs and expectations of STAKEHOLDERS:
  - Stakeholders is someone directly or indirectly impacted by the project such as :
    - sponsor
    - customer
    - users
    - project management and project team
- goals must be SMART
        DELIVERABLES:
- List of item that have to be delivered to meet goals:
  - It must be verifiable and specifically
  - It can be report or software
- Date when its going to be delivered
- Give quality standards for example:
  - if its a code , it must run correctly
  - if is document, it must be according to specific format

SCHEDULING:
- Effort required(Time based)
  - people required for each task
  - resources needed to complete each task
- update deliverables with this and work schedule outcomes
- if schedule is not realistic you can :
  - negotiate deadline - delay
  - additional resources – more expensive
  - reduce scope – few deliverables( add things that make sense)
- split the work in a project into separate task
  - minimise task dependencies
- Estimate the calendar time needed to complete each task
  - split up if much longer than 1 week( never more 2 month)
  - Make tasks concurrently to make optimal use of work

SUPPORT PLANS:
- human resources plan
  - name key individuals and their roles
  - number and type of people needed :
    - start date , estimate duration and how to get them
- communication and management planning
  - who need to be informed
  - how they will receive information
    - weekly review meeting
    - progress reports
    - revised schedule
    - IN our case weekly Friday meetings and progress reports
- Risk management plan *******

ROLE AND RESPONSIBILITIES:*********
Team needs people with skills

NETWORK ANALYSIS:
CRITICAL PATH :
determine overall of the project duration

MANAGING RISKS:

- WHY?
  - project have high level of uncertainty
  - better to anticipate problems
- How ?
  - identify -> Analyse -> Rank
  - plan for monitoring , mitigation , management
  - Revisit continually during the project
    Top 10 risks :
in slide of risks ,week1
        in our case :
- Member of the team get sick, we will need to schedule